## Slide 1: AI Squared Project Summary
Data Engineering Activities
Manojkumar B, Data Engineer
Date: [11/19/2024]

## Slide 2: Executive Summary
This presentation summarizes my activities and achievements as a Data Engineer over the past month, focusing on database schema creation, modifications, development of stored procedures, and code refactoring.

## Slide 3: Key Responsibilities
Role: Data Engineer
Primary Tools:
Databricks
PySpark
Python
Database Stored Procedures

## Slide 4: Completed Tasks Overview
Task 1: Create Schema
Task 2: Modify Schema
Task 3: Load Dummy Data
Task 4: Develop Dynamic Filter Stored Procedure
Task 5: Refactor Code from Shared Notebook

## Slide 5: Dynamic Filter Stored Procedure
Task: Created a stored procedure in the development database that allows for dynamic filtering on any table.
Status: Development and testing are completed successfully.

## Slide 6: Job Trigger Table Updates
Table: job_trigger
Stored Procedure: Developed a stored procedure for the job_trigger table.
Functionality:
• Successfully updated and inserted data.
• The data is processed in JSON format.

## Slide 7: File Details and Binary Updates
Tables: file_details and file_binary
Stored Procedure: Created stored procedures for both tables.
Functionality:
• Successfully updated and inserted data.
• The data is processed in JSON format.
• Implemented conditions based on Ishaan's directions.
• Conducted testing for both negative and positive flows.

## Slide 8: Submission Data Updates
Table: submission_data
Stored Procedure: Created a stored procedure for the submission_data table.
Functionality:
• Successfully updated and inserted data.
• The data is processed in JSON format.

## Slide 9: Update File Details
Table: update_file_details
Stored Procedure: Created a stored procedure for the update_file_details table.
• Functionality:
• Successfully updated and inserted data.
• The data is processed in JSON format.

## Slide 10: Code Refactoring
Task: Refactored code from the notebook shared by Ishaan.
• Objectives:
• Improved code readability and maintainability.
• Enhanced performance and efficiency of the existing code.
• Outcome: Successfully implemented changes and conducted testing to ensure functionality.

## Slide 11: Achievements
Completion of All Tasks: Successfully finished all assigned tasks within the project timeline.
Enhanced Functionality: Improved data handling through the development of dynamic stored procedures and comprehensive testing.
Code Quality Improvement: Increased code quality through refactoring efforts.

## Slide 12: Challenges Encountered
Complexity in Stored Procedures: Addressed challenges in ensuring proper functionality and data integrity across various stored procedures.
Data Format Handling: Ensured correct processing of JSON data across different procedures.
Refactoring Challenges: Navigated complexities in understanding and optimizing existing code.

## Slide 13: Future Plans
Next Steps:
Continue to refine and optimize stored procedures for increased performance.
Explore additional functionalities in Databricks and PySpark for future projects.
Goal: Aim to further enhance data workflows and contribute to project efficiency.

## Slide 14: Q&A
Open the floor for questions and discussions regarding the projects and tasks completed.